ARCHITECTURE OF GRACE

School of Life Foundation

The Grace Trajectory

Multi-Year Data Layer — Technical Design

Version 0.2 · Supersedes the v0.1 design spec

Privacy-first · Sheets-first · School-owned · Portable-later

The instrument is already built. This document designs only the layer that makes it multi-year.

Prepared June 16, 2026 · Build referenced: 2026.06.13

# Contents

# 0 · Status & what this document is

Correction to the record. An earlier assessment called multi-year tracking the program’s “weakest leg,” implying the instrument was unbuilt. A close read of index.html shows that was wrong. The screener, scoring, tiers, windows, dashboard, and curriculum-linked recommendations are already built and are strong. The only thing missing is multi-year continuity — making one student’s record durable and unbroken across years and grades. This document designs that one layer and nothing else.

The decision this document implements. Privacy-first, Sheets-first, school-owned, portable-later. The source of truth is the district’s own Google Sheet. The key is a durable, pseudonymous student code. The name-to-code map stays at the school. Nothing student-identifying lives in Architecture of Grace.

# 1 · What is already built (and must not be rebuilt)

The data layer extends this; it does not replace any of it. Faithful inventory from the current build:

| Capability | As implemented today |
| --- | --- |
| The instrument | “The Quiet Space · K–12” — an 18-item, 3-domain universal SEL self-report (6 items/domain), EN/ES, child & adult registers, Brief and Thorough modes. |
| Scoring | Reverse-keyed risk items auto-flipped; normalized 0–100 composite (normA / normB / normC) so any two responses compare directly regardless of mode. |
| Tiers (cut points) | 0–49 Needs support · 50–74 Worth a reflection · 75–100 Doing well — mapped to MTSS intensive / targeted / universal. Item 18 (trusted adult) flags on its own. |
| Windows | Fall / Winter / Spring (Summer supported) — universal screening, ~4 minutes per student. |
| Dashboard | Domain cards, MTSS report, roster, CSV export, demo data, trend grid and column charts by window. |
| Recommendations | Lowest domain routes to the exact Book / Unit / chapter — the curriculum is the intervention. |
| School config | District ID, School ID, Class ID, Grade, Window set at launch (sessionStorage launch keys) and the lgDistrictId / lgSchoolId fields. |
| Sync | Each record POSTs to a Google Apps Script /exec Web App that appends to a Sheet; per-record synced flag (false=pending, true=synced, null=local-only); flushUnsynced retries when online. |
| Local store | localStorage key aogScreener.v2.results — an array of records, device-local. |

The genius already in the code. Sync targets a Google Apps Script Web App, not a fixed AoG server. That means each school deploys the script against its own Sheet and controls its own columns and rules. The destination is the school’s — by design. The data layer leans into this rather than around it.

# 2 · The single gap — multi-year continuity

Three concrete reasons today’s build is seasonal, not multi-year:

- Windows collapse across years. Trends bucket by season name (“Fall”), so Fall 2025 and Fall 2026 merge into one column. There is no year dimension on the timeline.

- Local store is device-bound. aogScreener.v2.results lives in one browser’s localStorage. A new iPad, a cleared cache, or next year’s classroom device starts the record over.

- No per-student line across grades. The dashboard shows class aggregates by window; nothing assembles one child’s composite as a continuous line from K upward.

Therefore. A K→12 line cannot live on a device. For schools that opt into tracking, the durable record must live in one shared, persistent place. That place is the school’s Google Sheet — which keeps the privacy promise intact, because the school owns it.

# 3 · Design principles (the four pillars as constraints)

The live site makes four promises. Each becomes a hard design constraint for this layer.

| Site promise | Constraint on the data layer |
| --- | --- |
| “Nothing leaves the device unless you choose.” | Local-by-default stays. Durable sync is opt-in per school and only ever writes to that school’s destination. |
| “No vendor dashboards.” | No AoG-hosted database, no AoG accounts. The school’s Sheet is the system of record; AoG ships only the client. |
| “Teacher-built, not a boardroom.” | Schools configure their own Sheet, columns, and retention. The format is open and human-readable, not a proprietary store. |
| “One result → one precise action.” | Every stored record carries the tier and the lowest domain, so the trajectory always points back to the next lesson. |

# 4 · The durable student record

## 4.1 Year-qualified windows

The one schema change that unlocks everything: qualify the window with its school year. Fall becomes 2025-FALL. Seasons then sit on a continuous, ordered timeline instead of collapsing.

## 4.2 The record (one row per student, per window)

A flat, portable row — exactly what appends cleanly to a Sheet and exports to CSV unchanged:

{ student_code : "RM3B-7HQ4", // pseudonymous, stable K→12, school-assigned school_id : "lincoln-east", district_id: "lincoln-usd", class_id : "3B", grade: "3", band: "3-5", window : "2025-FALL", // YEAR-qualified mode : "thorough", form: "A", normA: 52, normB: 60, normC: 53, // 0–100 domain composites composite : 55, // 0–100 overall tier : "Some Risk", // derived from cut points item18 : 1, // trusted-adult flag input (0–3) timestamp : "2025-09-22T14:03Z", synced : true // false=pending, null=local-only }

No PII, ever. The row stores a code, never a name. There is no first name, last name, email, or free-text identifier in the synced record. The only thing that can re-identify a child is the school’s own code-to-name list — which never leaves the school.

# 5 · Identity — the pseudonymous student code

The code is the spine of the whole layer: it is what makes two rows, taken two years apart on two devices, the same child.

- Issued by the school. The school assigns each student a code (the field already exists: “a code you assign — not their name”). AoG never generates or holds the mapping.

- Stable across years and devices. The same code is reused every window, every grade. Carried in the SIS, on a roster, or on a printed card the student reuses.

- Pseudonymous, not anonymous. It can be linked back to a child — but only with the school’s separate list. That is the precise legal definition that must replace “de-identified” in the site and contracts (Section 8).

- Transitions. Grade change: same code, new class_id/grade. School change within a district: same code, new school_id (line continues). Leaving the district: the record stays in the district’s Sheet; portability (Section 7) lets it move if policy allows.

# 6 · System of record & sync

## 6.1 Truth vs. cache

Invert one assumption: for a tracking-enabled school, the school’s Sheet is the source of truth and the device’s localStorage is a convenience cache for the current session. The daily, untracked, local-only use of the tool is unchanged for everyone else.

## 6.2 Build on the existing path — one ownership change

The mechanism already exists: syncRecord() POSTs each record to a Google Apps Script Web App (SCHOOL_SYNC_URL) that appends to a Sheet. The only required change is whose endpoint that is.

The blocker, precisely. Today SCHOOL_SYNC_URL can default to a founder-controlled script/Sheet — the audit’s “data routes to a personal Gmail” finding. Fix: a tracking school deploys ITS OWN Apps Script against ITS OWN Sheet and supplies that URL (and key) at launch. No district destination configured → no sync, local-only. Keep Google Sheets; change the owner.

## 6.3 How a school sets it up (no engineering required)

- Copy the provided Sheet template (tabs: Results, one per school year; a Roster tab the school keeps private).

- Deploy the provided Apps Script as a Web App (“execute as me, accessible to anyone with the link”) — this lives in the school’s Workspace.

- Paste the resulting /exec URL and a passcode into the launch screen. Done — the school can add or reorder columns to meet its own requirements.

## 6.4 Read path (what powers the trajectory)

The dashboard reads the school’s Sheet back (the existing “pull synced rows” flow), filters by student_code, orders by year-qualified window, and renders the line. Pulled rows are read-only and never written onto the device — preserving the current privacy behavior.

## 6.5 Scale & integrity

- Partition to stay well under Sheet limits: one Sheet per school, one tab per school year. A 600-student school over 13 years is ~23k rows — comfortable.

- The Apps Script enforces append-only writes and a passcode, reducing accidental edits and stray writes.

- Offline writes queue locally (synced:false) and flush on reconnect — already implemented.

# 7 · Portability (no lock-in, ever)

Because the record is a flat row of plain fields, the same data moves anywhere without transformation:

- CSV export already exists — the row IS the CSV line.

- SIS / MTSS import: the column set maps directly to standard student-screening imports.

- Future store: if a district ever wants a database, the same rows load unchanged. The design is backend-ready without requiring a backend.

Why this matters for the brand. Portability is the proof behind “teacher-built, not a vendor platform.” A school can pick up its entire dataset and leave at any time, because the data was always theirs and always legible.

# 8 · Privacy & compliance reconciliation

This layer is the moment to align the language with the legal reality — which also closes two audit findings.

| Item | Resolution |
| --- | --- |
| “De-identified” (used site-wide) | Replace with “pseudonymous.” A stable code linkable via the school’s list is, by definition, pseudonymous — not de-identified. |
| FERPA status | Treat the record as a FERPA education record held by the school. AoG is a school-directed tool, not the record-holder. |
| Personal-Gmail routing | Eliminated by Section 6.2 — the destination is the district’s own Sheet. |
| Data minimization | Enforced by schema — codes not names, no free-text PII in synced rows. |

Net effect. Done this way, the multi-year layer strengthens the privacy story rather than threatening it: pseudonymous keys, school-owned destination, no AoG accounts, full portability. Every one of the four site promises gets more true, not less.

# 9 · The dashboard view this unlocks

Specified and prototyped (see grace-trajectory-prototype.html). It is a drop-in dashboard component built entirely in the existing model — three domains, the tier cut points, year-qualified windows, the live palette.

- Per-student: a continuous composite line across all windows and grades, with the three tier bands shaded behind it, “new grade” handoffs marked, and the Item-18 trusted-adult flag surfaced.

- Per-window profile: the three domain composites with tier coloring, for the most recent window.

- Tier journey: a colored dot per window showing movement between bands over years.

- Class / grade: band composition per year-qualified window — the class average climbing across years.

# 10 · Build sequence

| Phase | Work | Effort | Unblocks |
| --- | --- | --- | --- |
| 1 | Year-qualify the window key everywhere it is written and read (2025-FALL). | Low | Continuous timeline |
| 2 | Make the school-owned Apps Script + Sheet the configured destination; require a district URL for any tracking school (no founder default). | Medium | Durable record; closes audit blocker |
| 3 | Add the durable student_code as the record key; carry it through launch + sync + read. | Medium | Cross-year identity |
| 4 | Build the trajectory + class-movement views (prototype → dashboard). | Medium | The visible payoff |
| 5 | Swap “de-identified” → “pseudonymous” site-wide; publish the Sheet template + setup guide. | Low | Compliance + adoption |

# 11 · Open decisions

- Sheet template: ship one canonical template with a fixed core column order (recommended, so the dashboard read is reliable) while letting schools append their own extra columns?

- Student-code format: school-defined free-form, or an AoG-suggested pattern (e.g. SCHOOL-CLASS-RANDOM) to reduce collisions?

- Retention default in the template (e.g. archive tab after N years) — set a suggested default or leave entirely to the school?

- Parent-facing trajectory: launch with it, or after one full year of data exists per student?

End of technical design. v0.2 — privacy-first, Sheets-first, school-owned, portable-later. The instrument is built; this is the layer that makes it multi-year.